DuPAGE AIRPORT AUTHORITY

CAPITAL DEVELOPMENT, LEASING & CUSTOMER FEES COMMITTEE

Tuesday, August 14, 2007

DAA Flight Center Building, 1st Floor Conference Room

The meeting of the Capital Development, Leasing & Customer Fees Committee of the Board of Commissioners of the DuPage Airport Authority was convened at the DuPage Flight Center, 2700 International Drive, West Chicago, Illinois, 1st Floor Conference Room, Tuesday, August 14, 2007.  Chairman Gorski called the meeting to order at approximately 3:06 p.m. and there was a quorum present.

Commissioners Present:  Commissioners Gorski, Davis, LaMantia.

Absent:  Gillett

DAA Staff Present:  Executive Director David Bird; Byron Miller, Director of Operations; Pam Miller, Executive Assistant and Board Liaison; Jack Tenison, Executive Director of DNTP; Phil Luetkehans, Schirott & Luetkehans.

Others:   Dan Pape, Crawford, Murphy and Tilly; Fred Reynolds, CenterPoint Properties.

Press:  None

CAPITAL DEVELOPMENT

OLD BUSINESS

Planning Update

Executive Director reported the following:

The Master Plan process is moving forward and an agreement has been reached with the State Division of Aeronautics on the scope and funding for this project.  Jacobs Consultancy was selected through a competitive RFP process and the budget submitted to the State at a cost of $499,169 for completion of the Master Plan.

At a recent meeting with the staff and director of the Division of Aeronautics, confirmation was received from the Director to move forward with seeking funding for the project to widen and strengthen the primary runway; this project will be on the January 2008 for bid and the Airport Authority will proceed with the 2008 schedule as soon as bids are received and will begin to seek funding at the Congressional level.

Byron Miller provided an update on other construction projects:  Shaw Environmental Inc. has nearly completed the analysis for LUST (Leaking Underground Storage Tanks) remediation and a meeting will be held with the Illinois Environmental Protection Agency on September 5, 2007 to attempt to close out this remediation.

Jack Tenison and Fred Reynolds provided an update on the progress of the DNTP.  Mr. Reynolds advised that the Argonne facility/Smart Building is moving forward with final pricing and potentially ready by Friday to present to the Airport Authority for review; other potential development is directly related to the land sale; Hedron and NIU Proton Therapy Treatment are seeking support from Northwestern and will be making a presentation to CenterPoint soon with a projected development date of 2008.  He continued that other potential development is being discussed for the DNTP and the committee will be updated as it becomes more finalized.

CAPITAL DEVELOPMENT

#### NEW BUSINESS

Proposed Resolution 2007-1304; Authorizing the Execution of a Watermain Easement Agreement to the City of West Chicago for the DuPage National Technology Park – Cyber Project.

Executive Director Bird advised that the City of West Chicago had requested approval to operate, maintain, repair and replace the water distribution system for the Cyber Project.   Attorney Luetkehans advised this to be the same type of document format as was prepared and approved in the past with only the name changed.

A MOTION was made by Commissioner LaMantia recommending Board approval for Proposed Resolution 2007-1304; Authorizing the Execution of a Watermain Easement Agreement to the City of West Chicago for the DuPage National Technology Park – Cyber Project.  The motion was seconded by Commissioner Davis and was unanimously passed by roll call vote (3-0).

Proposed Resolution 2006-1305; Authorizing the Execution of a Temporary Construction Easement Agreement to CenterPoint Properties Trust for the DuPage National Technology Park – Cyber Project.

Executive Director Bird advised that to construct the Cyber Building, excess fill from this site needs to be stored and CenterPoint has requested a temporary construction easement to allow this fill to be stored off site adjacent to the Cyber project to the South.  Attorney Luetkehans advised that plans have been reviewed and approved by Christopher Burke Engineering and all entities are in agreement.  This temporary Construction Easement Agreement will expire November 2007.

A MOTION was made by Commissioner Davis recommending Board approval for Proposed Resolution 2007-1305; Authorizing the Execution of a Temporary Construction Easement Agreement to CenterPoint Properties Trust for the DuPage National Technology Park – Cyber project.

The motion was seconded by Commissioner LaMantia and was passed unanimously by roll call vote (3-0).

Proposed Resolution 2007-1306; Authorizing the Execution of a License and Indemnity Agreement with CenterPoint for Access Road in the DuPage National Technology Park.

Attorney Luetkehans explained that during the Pella Project a temporary construction easement was granted which expired August 31, 2006.   He continued that this temporary construction easement was made into an asphalt secondary entrance to Pella for emergency vehicular assess and the Airport Authority was not consulted prior to this construction.   Attorney Luetkehans added that the Airport Authority has agreed for this secondary access road to remain with the legal understanding that this license and indemnity agreement requires CenterPoint to move this access road to a new location at any time in the future when requested by the Airport Authority and at CenterPoint’s cost.

A MOTION was made by Commissioner LaMantia recommending Board approval for Proposed Resolution 207-1306; Authorizing the Execution of a License and Indemnity Agreement with CenterPoint for Access Road in the DuPage National Technology Park.   The motion was seconded by Commissioner Davis and was passed unanimously by roll call vote (3-0).

Proposed Resolution 2007-1317; Authorization to Execute a Construction Phase Engineering Amendment for the Project to Rehabilitate and widen Taxiway “E”.

Executive Director David Bird asked Byron Miller to address this issue.

Mr. Miller explained that previously the Board authorized execution of an Engineering Agreement with CMT to construct this project at a not-to-exceed amount of $208,660.  He continued that the project has been completed and CMT is requesting approval for additional funds due to the contractor working longer than anticipated because of inclement weather and additional testing; the fee would be increased $37,400 with the Airport Authority’s share being $935.  Mr. Miller advised that the State Division of Aeronautics is in agreement and has authorized the execution of this amendment.

A MOTION was made by Commissioner Davis recommending Board approval for Proposed Resolution 2007-1317; Authorization to Execute a Construction Phase Engineering Amendment for the Project to Rehabilitate and Widen Taxiway E.   The motion was seconded by Commissioner LaMantia and was passed unanimously by roll call vote (3-0).

Proposed Resolution 2007-1318; Authorizing a Participation Agreement with the State of Illinois and Concurrence of Award with the State of Illinois for the Project Install Airfield Lighting control and Monitoring System (ALCMS); Illinois Project DPA-3674.

Executive Director Bird asked Byron Miller to discuss the Proposed Resolution.  Mr. Miller explained that the power and control of the Airports lighting system is supplied by an electric vault located in the Maintenance Building and the Control Tower regulates the airfield lighting using a lighting control system.  He continued that the existing control system components are obsolete and becoming difficult to obtain replacements and the State Division of Aeronautics, acting as the Airport Authority’s agent, after a competitive process determined Gaffney’s Protective Maintenance, Inc. to be the low bidder; the Airport Authority’s share of this project will be $6,794 and is available in the 2007 Capital budget.

A MOTION was made by Commissioner LaMantia recommending Board approval for Proposed Resolution 2007-1218; Authorizing a Participation Agreement with the State of Illinois and Concurrence of Award with the State of Illinois for the Project Install Airfield Lighting control and Monitoring System (ALCMS); Illinois Project DPA-3674.   The motion was seconded by Commissioner Gorski and was passed by roll call vote (2-0).  Commissioner Davis abstained.

LEASING AND CUSTOMER FEES

NEW BUSINESS

Proposed Resolution 2007-1319; Authorizing the Execution of an Office Lease Agreement with NetJets, Inc.

Executive Director Bird explained that NetJets Services, Inc. had requested a new two-year lease for the office space they occupy on the third floor of the Flight Center Building.   He continued that this will be a standard office lease agreement with NetJets who has been an excellent tenant for the Airport.

A MOTION was made by Commissioner LaMantia recommending Board approval for Proposed Resolution 207-1319; Authorizing the Execution of an Office Lease Agreement with NetJets, Inc.   The motion was seconded by Commissioner Davis and was passed unanimously by roll call vote (3-0).

Proposed Resolution 2007-1320; Authorizing the Execution of an Extension of a Lease Agreement with the FAA Flight Standards District Office.

Executive Director Bird advised that staff has been working to obtain the extension of a lease agreement with the FAA Flight Standards District Office and have now agreed upon a three-year extension.  He continued that FSDO will occupy the entire second floor of the Government Center Building and that his move will allow the Airport Authority to address the much needed HVAC project for this building; bid award is anticipated for the September Board Meeting and funds have been included in the 2007 Capital budget to upgrade the existing HVAC system on the second floor of the Government Center Building.  Discussion occurred and the committee expressed concern with approving this lease extension prior to the HVAC project being completed.  Executive Director Bird assured the committee that staff will be moving forward on this project and adequate funding is available in the 2007 budget to address this project for the Government Center.

A MOTION was made by Commissioner LaMantia recommending Board approval for Proposed Resolution 2007-1320; Authorizing the Execution of an Extension of a Lease Agreement with the FAA Flight Standards District Office.  The motion was seconded by Commissioner Davis and was passed unanimously by roll call vote (3-0).

Proposed Resolution 2007-1321; Authorizing the Execution of an FAA Master Lease for Navigational Aids.

Executive Director Bird explained that as a part of the contract assurances for the Airport to operate, FAA requires an overall master lease agreement for navigational aids, which typically is for a 20-year term at various different locations.   He continued that one of the sites is a potential site for future hangar development and upon the expiration of the master lease; DAA requested this site to be relocated, however at that time was not feasible.  Executive Director Bird advised that it has become important to have a valid master lease for navigational aids in place so as not to jeopardize future federal grant funding.  He continued that after negotiations, FAA agreed to a two-year lease using the FAA standard form lease with the only change being the term of the agreement.    He advised that Attorney Luetkehans had not yet reviewed this agreement but would review prior to the September Board Meeting.

Commissioner Davis made a MOTION to recommend Board approval of Proposed Resolution 2007-1321; Authorizing the Execution of an FAA Master Lease for Navigational Aids.   The motion was seconded by Commissioner LaMantia and was passed by unanimously by roll call vote (3-0).

Proposed Resolution 2007-1322; Authorizing the Execution of a Rider to the Office Lease with UChicago Argonne, LLC.

Chairman Gorski advised that this Proposed Resolution would be removed from the Committee Agenda.

There was no Executive Session held at this meeting.

OTHER BUSINESS

None

Commissioner Davis made a MOTION to adjourn the Capital Development, Leasing and Customer Fees Committee Meeting; the motion was seconded by Commissioner LaMantia and was unanimously passed by voice vote.   The meeting was adjourned at 3:58 p.m.

________________________________________

Gerald M. Gorski, Chairman

Capital Development, Leasing & Customer Fees Committee