DuPAGE AIRPORT AUTHORITY

CAPITAL DEVELOPMENT, LEASING AND CUSTOMER FEES COMMITTEE

Wednesday, December 10, 2008

DAA Flight Center Building

The meeting of the Capital Development, Leasing and Customer Fees Committee of the DuPage Airport Authority Board of Commissioners was convened at the DuPage Flight Center, 2700 International Drive, West Chicago, Illinois, 1st Floor Conference Room, Wednesday, December 10, 2008.  Chairman Gorski called the meeting to order at approximately 2:05 p.m. and a quorum was present.

Commissioners Present:  Gorski, Gillett,  Davis; LaMantia.

Absent:  None

DAA Staff Present:  Executive Director David Bird; Byron Miller, Director of Operations; Mark Doles, Director of Operations Planning; John Schlaman, General Manager of Prairie Landing Golf Club; Lisa Maedgen, Director of Finance and Administration; Pam Miller, Executive Assistant and Board Liaison.

Others:   Jack Tenison, Director of the DuPage National Technology Park; Dan Pape, Crawford, Murphy & Tilly; Jim Cross, CenterPoint Properties; Phil Luetkehans, Schirott & Luetkehans.

Press:  None

CAPITAL DEVELOPMENT

OLD BUSINESS

Planning Update

Executive Director Bird explained that the Planning Update would be provided during discussion of the first agenda item relating to the Master Plan Project.

NEW BUSINESS

Proposed Resolution 2008-1410; Authorizing Funding of the Master Plan Project at 100% Pending Release of Funds by the State of Illinois.

Executive Director Bird advised that staff had been informed that the Governor would not release the State’s portion of the Master Plan funding in the amount of $249,584.  He continued that the Participation Agreement has been fully executed and the State Division of Aeronautics representatives advised release of these funds at a future time is possible, however no timeframe could be anticipated.  Executive Director Bird explained options for managing this situation and recommended that the Airport Authority be authorized to fund the State’s portion of this project in order to complete the Master Plan.   He explained that the Airport Authority could fund the Master Plan project at 100% with the possibility of receiving reimbursement in the future when grant funds are released.   Discussion occurred.  Executive Director Bird stated that staff recommends the Airport Authority allocate funds in the 2009 Budget for completion of the Master Plan.

A MOTION was made by Commissioner LaMantia to recommend Board approval for Proposed Resolution 2008-1410; Authorizing Funding of the Master Plan Project at 100% Pending Release of Funds by the State of Illinois.   The motion was seconded by Commissioner Davis and was passed unanimously by roll call vote (4-0).

Proposed Resolution 2008-1395; Authorizing the Execution of an Engineering Agreement with Crawford, Murphy & Tilly for the Design Phase for Contract 1 – Widen Runway 2L/20R to 150’.

Executive Director Bird explained that upgrades for the Airport are reflected in the Master Plan, and include the rehabilitation, strengthening and widening of the primary runway, 2L/20R, as a critical element of the master plan. He continued that Jacobs Consultancy recommended that the most effective method of increasing the Airport’s crosswind capacity is to widen Runway 2L/20R.  Executive Director Bird added that, in anticipation of a forthcoming stimulus package and to put the Airport in a position to be competitive for any available funding, the Airport Authority would pay up front for the design phase at a not-to-exceed amount of $124,900; with potential reimbursement when the project is funded.  Discussion occurred.   Staff recommended approval of this Engineering Agreement with Crawford, Murphy & Tilly.

A MOTION was made by Commissioner Davis to recommend approval of Proposed Resolution 2008-1395; Authorizing the Execution of an Engineering Agreement with Crawford, Murphy & Tilly for the Design Phase for Contract 1 – Widen Runway 2L/20R to 150’.  The motion was seconded by Commissioner Gillett and was unanimously passed by roll call vote (4-0).

LEASING AND CUSTOMER FEES

OLD BUSINESS

None

NEW BUSINESS

Proposed Resolution 2008-1411; Authorizing the Execution of a SASO Agreement with Superior Air Ambulance.

Executive Director Bird asked Mark Doles to discuss this proposed agreement. Mr. Doles advised that Superior Air Ambulance has been a subtenant of Calamos for one year and have extended their sublease through November 30, 2009.  He continued that a new SASO agreement with the Airport Authority is required for the same period of time; coterminous with the subtenant lease.  Mr. Doles explained there is no fee structure for Superior Air Ambulance to operate at the Airport and that they meet or exceed all Minimum Standard requirements. Staff recommended approval.

A MOTION was made by Commissioner Gillett to recommend Board approval for Proposed Resolution 2008-1411; Authorizing the Execution of a SASO Agreement with Superior Air Ambulance.  The motion was seconded by Commissioner Davis and was passed unanimously by roll call vote (4-0).

Proposed Resolution 2008-1412; Authorizing the Execution of an Extension to the License and Indemnity Agreement with CenterPoint Properties Trust for the Communications Building.

Attorney Phil Luetkehans stated that the Board had previously authorized a License and Indemnity Agreement with CenterPoint for access to the Communications Building located at the DuPage National Technology Park.  Negotiations for the final lease are not yet completed and an extension of the License and Indemnity Agreement is being requested; this extension will expire January 30, 2009.  Chairman Gorski stated that completion of this agreement should be forthcoming by the expiration of this extension and Attorney Luetkehans agreed.

A MOTION was made by Commissioner LaMantia to recommend approval of Proposed Resolution 2008-1412; Authorizing the Execution of an Extension to the License and Indemnity Agreement with CenterPoint Properties Trust for the Communications Building.  The motion was seconded by Commissioner Gillett and was unanimously passed by roll call vote (4-0).

Proposed Resolution 2008-1417; Authorizing the Execution of a License and Indemnity Agreement for Signage Relating to Northern Illinois Proton Treatment and Research Center, LLC. (NIPTRC).

Executive Director Bird stated that a request was submitted to CenterPoint by Northern Illinois Proton Treatment and Research Center (NIPTRC) for the placement of three ground signs; one sign located on the lease premises and two signs located outside of the lease premises.  Discussion occurred.

A MOTION was made by Commissioner LaMantia to recommend Board approval for one sign to be placed on the DuPage National Technology Park premises as proposed; and to defer action for the two offsite signs pending further review of the license and indemnity agreement by Attorneys. The committee also asked that consideration be given to include recognition on these signs for both the Airport Authority and the Technology Park. The motion was seconded by Commissioner Gillett and was unanimously approved by roll call vote (4-0).

Approval of Revised Exhibit K to the Ground Lease Agreement with Northern Illinois Proton Treatment and Research Center, LLC. (NIPTRC).

Attorney Luetkehans explained that attached to the current Ground Lease Agreement with NIPTRC is an Exhibit K, which lists many environmental documents. He continued that NIPTRC asked to have the ability to review these documents and all were located with the exception of nine documents.  Attorney Luetkehans requested approval for a revised Exhibit K to be inserted into the Ground Lease Agreement of NIPTRC, deleting the documents that are unavailable for review.   This revised Exhibit K would be for the NIPTRC Ground Lease Agreement only.

A MOTION was made by Commissioner Davis approving the substitution of a revised Exhibit K into the Ground Lease Agreement with Northern Illinois Proton Treatment and Research Center, LLC. (NIPTRC).  The motion was seconded by Commissioner Gillett and was unanimously approved by roll call vote (4-0).

EXECUTIVE SESSION

No executive session was held.

OTHER BUSINESS

Chairman Gorski advised, that all agenda items under Other Business will be deferred for discussion at the Regular Board Meeting during Executive Session:  Proposed Resolution 2008-1420, relating to Illinois Aviation Academy; Proposed Resolution 2008-141, relating to Camden Aviation and Proposed Resolution 2008-1415, relating to NIPTRC.

Commissioner Davis made a MOTION to adjourn the Capital Development, Leasing and Customer Fees Committee Meeting; the motion was seconded by Commissioner Gillett and was unanimously passed by voice vote.   The meeting was adjourned at 2:52 p.m.

##### Approved – January 14, 2009 Board Meeting

Gerald M. Gorski, Chairman

Capital Development, Leasing and Customer Fees Committee