DuPAGE AIRPORT AUTHORITY

CAPITAL DEVELOPMENT, LEASING & CUSTOMER FEES COMMITTEE

Tuesday, December 11, 2007

DAA Flight Center Building

Suite 200, 2nd Floor Conference Room

The meeting of the Capital Development, Leasing & Customer Fees Committee of the Board of Commissioners of the DuPage Airport Authority was convened at the DuPage Flight Center, 2700 International Drive, West Chicago, Illinois, 2nd  Floor Conference Room, Tuesday, October 16, 2007.  Chairman Gorski called the meeting to order at approximately 2:05 p.m. and there was a quorum present.

Commissioners Present:  Commissioners Gorski, Gillett,  Davis, LaMantia.

Absent:  None

DAA Staff Present:  Executive Director David Bird; Byron Miller, Director of Operations; Mark Doles, Director of Operations Planning; Pam Miller, Executive Assistant and Board Liaison; Jack Tenison, DNTP Executive Director; Bruce Garner, Schirott & Luetkehans.

Others:   Dan Pape, Crawford, Murphy and Tilly; Ben Warriner, Morgan/Harbour Construction Company; Fred Reynolds, CenterPoint Properties.

Press:  None

CAPITAL DEVELOPMENT

OLD BUSINESS

Planning Update

Executive Director Bird reported that new challenges have occurred with the State of Illinois in terms of funding the Airport Master Plan and the primary runway projects.    He explained that the State Division of Aeronautics had agreed to fund, on a 50/50 basis, the Airport Master Plan, however during a final planning meeting staff was advised that the Governor had issued a mandate stating no grants in excess of $25,000 would be funded.  Jacobs Consultancy, the firm contracted for development of the Master Plan, has been notified that the project is on hold until further notice.    Executive Director Bird also advised that the State is requiring additional justification for the rehabilitation, strengthening and widening of Runway 2L/20R.  Initially the Director of Aeronautics and staff agreed there was a need for this project and agreed with the scope of the project, however, DOA staff has changed their decision and are now saying this project is not justified under the current criteria for Airport Improvement Program projects.   DOA has expressed their support of our efforts for seeking an alternate funding source and DAA staff will continue to work with the State on this process.   Executive Director Bird referred to the IGA with DuPage County that would be presented for Board consideration, advising this would provide lobbyist services to assist the Airport Authority with efforts to obtain funding sources at the Congressional level.  Discussion continued briefly.

Executive Director Bird discussed CommonWealth Edison’s recent request for an easement to allow them connectivity for their electrical distribution system along Kautz Road; negotiations are ongoing and this easement agreement will be brought to the committee for consideration when completed.

CAPITAL DEVELOPMENT

#### NEW BUSINESS

There was no new business.

LEASING AND CUSTOMER FEES

NEW BUSINESS

Proposed Resolution 2007-1342; Authorizing the Execution of a First Amendment to the Office Lease with UChicago Argonne, LLC.

Executive Director Bird asked Mark Doles to discuss this issue.  Mr. Doles advised that this is a proposed first amendment to an existing office lease agreement with UChicago Argonne, LLC and explained that in conjunction with the office space needed, there is a substantial computer hardware component that cannot be accommodated within the Flight Center Building.   He continued that the additional space required would e provided in the Communications Building at the Technology Park.  Discussions occurred with Argonne, the Tech Park and CenterPoint regarding the location of this hardware in the Communications Building on a temporary basis, and it was determined to present no adverse impact for Argonne.    Mr. Doles explained the terms of this agreement as drafted by Attorney Luetkehans staff; discussion occurred.  Staff recommended Board approval.

A MOTION was made by Commissioner Davis recommending Board approval for Proposed Resolution 2007-1342; Authorizing the Execution of a First Amendment to the Office Lease with UChicago Argonne, LLC.  The motion was seconded by Commissioner LaMantia and was passed unanimously by roll call vote (4-0).

Proposed Resolution 2007-1344; Approving the Final Development Plan for the DuPage National Technology Park Property N-9.

Executive Director Bird explained that in October, CenterPoint brought to the Board the Preliminary Development Plan for a speculative building for the Tech Park; CenterPoint is now requesting approval for the Final Development Plan for this building.  He advised that analysis was provided by JJR for the preliminary plan as reported at the October Board Meeting and JJR remains enthusiastic and recommends approval for the Final Development Plan; staff also recommends Board approval.

A MOTION was made by Commissioner LaMantia recommending Board approval for Proposed Resolution 2007-1338; Authorizing the Execution of a Temporary Construction Easement Agreement to CenterPoint Properties Trust for the DuPage National Technology Park – N-9.    The motion was seconded by Commissioner Davis and was passed unanimously by roll call vote (4-0).

Proposed Resolution 2007-1347; Authorizing the Execution of a License and Indemnity Agreement with CenterPoint Properties Trust for the Communications Building.

Executive Director Bird asked Mark Doles to discuss this License and Indemnity Agreement.

Mr. Doles explained that with ongoing negotiations, a lease will be forthcoming for CenterPoint to lease the entire Communications Building and during the interim, CenterPoint has requested unescorted access to this building for both CenterPoint and its contractor, ISI Communications.   He continued that this License and Indemnity Agreement, drafted by Attorney Luetkehans, provides for the needed access until the lease is finalized in early 2008.  Discussion occurred regarding the terms of this agreement.  Staff recommended Board approval.

A MOTION was made by Commissioner LaMantia recommending Board approval for Proposed Resolution 2007-1347; Authorizing the Execution of a License and Indemnity Agreement with CenterPoint.  Properties Trust for the Communications Building.   The motion was seconded by Commissioner Davis and was passed unanimously by roll call vote (4-0).

There was no Executive Session held at this meeting.

OTHER BUSINESS

Commissioner LaMantia made a MOTION to adjourn the Capital Development, Leasing and Customer Fees Committee Meeting; the motion was seconded and was unanimously passed by voice vote.   The meeting was adjourned at 2:27 p.m.

##### Approved at the Regular/Annual Board Meeting January 16, 2008

Gerald M. Gorski, Chairman

Capital Development, Leasing & Customer Fees Committee