DuPAGE AIRPORT AUTHORITY

CAPITAL DEVELOPMENT, LEASING AND CUSTOMER FEES COMMITTEE

Wednesday, February 13, 2008

DAA Flight Center Building

Suite 200, 2nd Floor Conference Room

The meeting of the Capital Development, Leasing and Customer Fees Committee of the Board of Commissioners of the DuPage Airport Authority was convened at the DuPage Flight Center, 2700 International Drive, West Chicago, Illinois, 2nd  Floor Conference Room, Wednesday, February 13, 2008.  Chairman Gorski called the meeting to order at approximately 2:04 p.m. and there was a quorum present.

Commissioners Present:  Commissioners Gorski, Gillett,  Davis, LaMantia.

Absent:  None

DAA Staff Present:  Executive Director David Bird; Byron Miller, Director of Operations; Mark Doles, Director of Operations Planning; Lisa Maedgen, Director of Finance and Administration; John Schlaman, General Manager of Prairie Landing Golf Club; Pam Miller, Executive Assistant and Board Liaison; Phil Luetkehans, Schirott & Luetkehans.

Others:   Dan Pape, Crawford, Murphy and Tilly; William J. Voller, Jr., Commonwealth Edison; Randall Zentner, Commonwealth Edison; Margie Logan, Commonwealth Edison.

Press:  None

CAPITAL DEVELOPMENT

OLD BUSINESS

Planning Update

Executive Director Bird reported that staff continues to work with FAA and the State of Illinois to justify the scope of work for the primary runway project; FAA has requested additional information.  He continued there are no changes in status for the Master Plan; funding for the Airport has been approved, however, the State has not yet reversed the decision to issue grants at this time.  Executive Director Bird advised that a potential funding source has been identified for security upgrades; legislation has passed allocating approximately $14 million for security related projects and staff is working with FAA and TSA to secure a portion of these funds.  Discussion continued briefly on upcoming capital projects for the year.

CAPITAL DEVELOPMENT

#### NEW BUSINESS

Proposed Resolution 2008-1357; Authorizing the Execution of an Easement Agreement with Commonwealth Edison on Property Along Kautz Road.

Executive Director Bird advised that staff and attorneys have been negotiating an easement agreement with Commonwealth Edison and Byron Miller provided an overview of the scope of this agreement.  After discussion Commissioner LaMantia expressed concerns with the legal description.  Chairman Gorski stated that in principle the concept of this easement is acceptable, however, the Committee cannot make a recommendation for Board approval until staff and attorneys address these issues and clarify the legal description.   Proposed Resolution 2007-1357; Authorizing the Execution of an Easement Agreement with Commonwealth Edison on Property Along Kautz Road was forward to the Board without a recommendation by the Capital Development Committee.

Proposed Resolution 2008-1354; Authorizing the Execution of a Consulting Agreement with the DuPage National Technology Park.

Executive Director Bird advised that the proposed consulting agreement is similar to the agreement that was approved by the Board in 2007. He reviewed specific terms of the agreement and the Committee proceeded to discuss issues to be addressed prior to the making a recommendation for Board approval.  Action was deferred pending further review by staff and attorneys.

LEASING AND CUSTOMER FEES

OLD BUSINESS

None

NEW BUSINESS

None

OTHER BUSINESS

None

Commissioner Davis made a MOTION to adjourn the Capital Development, Leasing and Customer Fees Committee Meeting; the motion was seconded by Commissioner LaMantia and was unanimously passed by voice vote.   The meeting was adjourned at 2:30 p.m.

________________________________________

Gerald M. Gorski, Chairman

Capital Development, Leasing and Customer Fees Committee