DuPAGE AIRPORT AUTHORITY

CAPITAL DEVELOPMENT, LEASING AND CUSTOMER FEES COMMITTEE

Wednesday, June 11, 2008

DAA Flight Center Building

The meeting of the Capital Development, Leasing and Customer Fees Committee of the DuPage Airport Authority Board of Commissioners was convened at the DuPage Flight Center, 2700 International Drive, West Chicago, Illinois, 1st Floor Conference Room, Wednesday, June 11, 2008.  Chairman Gorski called the meeting to order at approximately 2:04 p.m. and a quorum was present.

Commissioners Present:  Gorski, Gillett,  Davis; LaMantia.

Absent:  None

DAA Staff Present:  Executive Director David Bird; Byron Miller, Director of Operations; Mark Doles, Director of Operations Planning; Jack Tenison, DNTP Director; Pam Miller, Executive Assistant and Board Liaison; Phil Luetkehans, Schirott & Luetkehans.

Others:   Dan Pape, Crawford, Murphy & Tilly; Eric Brumbaugh, Shaw Environmental Inc.; Pete Butler, Reynolds, Smith & Hills; Brad Winnick, JJR; Melissa Roman, CenterPoint Properties Trust; Brian Quigley, CenterPoint Properties Trust.

Press:  None

CAPITAL DEVELOPMENT

OLD BUSINESS

Planning Update

None.

Chairman Gorski advised that the first five agenda items under New Business relating to the NIU Proton Treatment and Research Center would be discussed later in the committee meeting during Executive Session and that discussion would begin with New Business, agenda item 6. Proposed Resolution 2008-1373 relating to an agreement for security enhancements with Reynolds, Smith & Hills.

NEW BUSINESS

Proposed Resolution 2008-1373; Authorizing the Execution of an Engineering Design Contract with Reynolds, Smith & Hills for Security Enhancements.

Executive Director Bird stated that at the last Capital Development Committee meeting, action for this Proposed Resolution was deferred for further review by Attorney Luetkehans and this has now been completed.  He continued that the firm of Reynolds, Smith & Hills was previously selected to provide engineering services and was pre-certified by the Board for this purpose.  He discussed the security enhancements that would be addressed by this contract and advised that the Design Phase of the contract has been budgeted for Fiscal Year 2008; implementation of these recommendations will be budgeted for Fiscal Year 2009.    Staff recommended approval.

A MOTION was made by Commissioner Gillett to recommend Board approval for Proposed Resolution 2008-1373; Authorizing the Execution of an Engineering Design Contract with Reynolds, Smith & Hills for Security Enhancements.   The motion was seconded by Commissioner LaMantia and was unanimously passed by roll call vote (4-0).

Presentation by Shaw Environmental Inc. for Leaking Underground Storage Tank (LUST) Remediation.

Byron Miller discussed briefly the LUST incidents that Shaw Environmental Inc. has been addressing on behalf of the Airport Authority and introduced Eric Brumbaugh, a representative of Shaw Environmental Inc., who provided historical information regarding these open incidents.  Mr. Brumbaugh advised that seven (7) sites have been investigated and Shaw has been successful in obtaining closure from IEPA for three (3) of the open incidents; the four remaining open incidents are from the former Clark Property and the old Control Tower site.  Mr. Brumbaugh added that the Airport Authority is not legally responsible for clean up of the former Clark Property and one of the incidents at the old Control Tower site at this time.  He continued to discuss efforts to reach the current owner/operators for these sites, the options available to the Airport Authority in achieving compliance, and the costs involved.  He continued that Shaw Environmental Inc. has submitted to IEPA a site investigation plan and budget for the old Control Tower site, which includes a budget amount of $34,700 used for soil borings, installing monitoring wells and analyzing the soil samples; IEPA has tentatively agreed to reimburse DAA for this work up to the amount of $29,816.91 from LUST Funds.   Mr. Miller explained the Change Order to the current Professional Services Agreement with Shaw Environmental Inc. for time and materials being submitted for Committee review and Board approval.

Proposed Resolution 2008-1381; Authorizing the Execution of Change Order with Shaw Environmental Inc.

After completion of the presentation by Mr. Brumbaugh of Shaw Environmental Inc., a MOTION was made by Commissioner LaMantia to recommend Board approval for Proposed Resolution 2008-1381; Authorizing the Execution of Change Order with Shaw Environmental Inc.  The motion was seconded by Commissioner Davis and was unanimously passed by roll call vote (4-0).

LEASING AND CUSTOMER FEES

OLD BUSINESS

None

NEW BUSINESS

None

A MOTION was made by Commissioner LaMantia to recess to Executive Session for discussion of the setting of a price for property owned by the DuPage Airport Authority.  The motion was seconded by Commissioner Gillett and the meeting recessed to Executive Session at 2:26 p.m.  The regular session of the Capital Development, Leasing and Customer Fees Committee reconvened at 3:20 p.m. and upon roll call all members were present.

Commissioner Davis made a MOTION TO TABLE Proposed Resolution 2008-1382, 2008-1383, 2008-1379, and 2008-1375; all relating to the NIU Proton Treatment and Research Center; agenda items under Capital Development - New Business - b. 1-5.   The motion was seconded by Commissioner LaMantia and was unanimously passed (4-0).

OTHER BUSINESS

None

Commissioner Davis made a MOTION to adjourn the Capital Development, Leasing and Customer Fees Committee Meeting; the motion was seconded by Commissioner LaMantia and was unanimously passed by voice vote.   The meeting was adjourned at 3:22 p.m.

##### Board Approval – 8/13/08 Regular Board Meeting

Gerald M. Gorski, Chairman

Capital Development, Leasing and Customer Fees Committee