DuPAGE AIRPORT AUTHORITY

CAPITAL DEVELOPMENT, LEASING AND CUSTOMER FEES COMMITTEE

Wednesday, May 12, 2010

DAA Flight Center Building

The meeting of the Capital Development, Leasing and Customer Fees Committee of the DuPage Airport Authority Board of Commissioners was convened at the DuPage Flight Center, 2700 International Drive, West Chicago, Illinois, 1st Floor Conference Room, Wednesday, May 12, 2010.  Chairman Gorski called the meeting to order at approximately 2:33 p.m. and a quorum was present.

Commissioners Present:  Gorski, Gillett, Davis, LaMantia,  Sabathne’

(Commissioner Donnelly also attended)

Absent:  None

DAA Staff Present:  Executive Director David Bird; Byron Miller, Director of Operations; Mark Doles, Director of Operations Planning; Anna Marano, Procurement Anaylst; John Schlaman, General Manager of Prairie Landing Golf Club; Pam Miller, Executive Assistant and Board Liaison.

Others:   Dan Pape, Crawford, Murphy & Tilly; Bruce Garner, Schirott & Luetkehans;

Press:  None

CAPITAL DEVELOPMENT

OLD BUSINESS

Project Implementation

Executive Director Bird discussed key ongoing projects on the airfield.

Environmental Assessment:  The contract with Jacobs Consultancy to complete this project was approved by the Board at the March 24 Meeting and is now underway.   A Request for Proposal has been released for Engineering Services which will include proposals for the Design Phase of the Extension for Runway 2L/20R the project to overlay Runway 10/28, the crosswind runway.   A Pre Submittal meeting was held with 50 people attending, representing approximately 20 Engineering firms.  Proposals are due on May 21, at 4:30 p.m.  The Proposals will be reviewed by staff and a short list of five firms selected; a panel made up of staff and Board members will be established and a date set for these five firms to be interviewed.  Also work is continuing on the next phase of ramp development for the South Flight Center Apron and for the project for Airfield Signage.

NEW BUSINESS

None

LEASING AND CUSTOMER FEES

OLD BUSINESS

None

NEW BUSINESS

Proposed Resolution 2010-1516; Authorizing the Execution of a Lease Agreement with the FAA for a Radar Site.

Executive Director David Bird discussed the negotiations with FAA to expedite airfield projects and the ASR9 Radar Site.   He advised that the selected site is in a location that does not impact any future development for the Airport.  Mark Doles and Attorney Bruce Garner discussed the terms of this lease agreement with the FAA. Commissioner LaMantia recommended the following amendments to this agreement and the Committee agreed:

Add language and/or draft a separate temporary construction easement

along with providing for temporary ingress and egress easement agreement with termination provisions;  modify the agreement to reflect corrected legal descriptions to the easement agreement;  Add language to provide for landlord relocation of any easements with the FAA;

Modify the agreement to provide for the DAA to enter into necessary non-exclusive utility easement agreements with the utility providers and anything else necessary directly or with the FAA

A MOTION was made by Commissioner LaMantia to recommend Board approval for Proposed Resolution 2010-1516; Authorizing the Execution of a Lease Agreement with the FAA for a Radar Site pending the amendments as discussed.  The motion was seconded by Commissioner Sabathne’ and was passed unanimously by roll call vote (5-0).

EXECUTIVE SESSION

No executive session was held.

OTHER BUSINESS

None

Commissioner Gillett made a MOTION to adjourn the Capital Development, Leasing and Customer Fees Committee Meeting; the motion was seconded by Commissioner Davis and was unanimously passed by voice vote.   The meeting was adjourned at 3:05 p.m.

#### Approval -  June 9, 2010 Regular Board Meeting

Gerald M. Gorski, Chairman

Capital Development, Leasing and Customer Fees Committee